**Meeting Two 10/09/17**

Project Leader: Madeilne Hawins

SCRUM Master: Harland

1. Release Plan
   1. Went over the stretch Sprint plans
      1. **Sprint 1:** Developing neural net and basic website with ability to recognize single numbers using Jose’s model
      2. **Sprint 2:** Bring in neural net. Make it so it can separate numbers. Look at data visualization
      3. **Sprint 3:** Arithmetic implemented. Some form of data visualization implemented.
      4. **Sprint 4:** Computer Vision and Photos able to be uploaded to the webpage. Final touches to website.
   2. Everyone to come up with User Stories for each Sprint Plan
2. Sprint 1
   1. Tasks formalization will be done during Wednesdays meeting
   2. Everyone to think of tasks that need to be done for sprint 1
3. Figured out Shobi’s role in the first sprint. Help with Harland in front end and some back end.
4. Pushed Structure of the project to Wednesdays meeting.
5. Setting a google document for the presentation so everyone can contribute.